## Criterion B: Record of tasks

| Task number | Planned action |  | Planned outcome |  |  |  | Time estimated |  | Target completion date |  |  | Criterion |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Brainstorming ideas/ Asking anyone for their problems |  | Possible ideas for the project. |  |  |  | 3 days |  |  |  |  | A |
| 2 | Initial contact with client and advisor. |  | Finally choosing my client and advisor. |  |  |  | 1 day |  |  |  |  | A |
| 3 | Advisor discussion |  |  |  |  |  | 1 day |  |  |  |  | A |
| 4 | 2nd meeting with client to discuss certain features |  |  |  |  |  | 1 day |  |  |  |  | A |
| 5 | Choosing Programming language and 3rd Party Libraries. |  | Java will be used to program this project. Twilio is only 3rd party library for SMS. |  |  |  | 3 days |  |  |  |  | A |
| 6 | Make plan for programming. |  |  |  |  |  | 1 week |  |  |  |  | A & B |
| 7 | Advisor and client discussion about possible success criteria. |  | Agreed and Verified Success Criteria. |  |  |  | 2 days |  |  |  |  | B |
| 8 | Architecture Design (i.e., UML) |  | Class connections |  |  |  | 1 week |  |  |  |  | B |
| 9 | Complete all Designs (UML, Flowcharts) |  | Confirm with Advisor on current and steps (regarding design) |  |  |  | 1 week |  |  |  |  | B |
| 10 | Start design of the textual interface |  |  |  |  |  | 2 weeks |  |  |  |  | C |
| 11 | Begin documentation of Criterion C |  |  |  |  |  | 2 days |  |  |  |  | C |
| 12 | Begin Working on the Programming Aspect of the Project. |  |  |  |  |  | 2 weeks |  |  |  |  | C |
| 13 | Contact client |  |  |  |  |  | 1 day |  |  |  |  | C |
| 14 | Provide current (not finished) project. |  | Get response on what to add/change. |  |  |  | 1 day |  |  |  |  | C |
| 15 | Adding/Changing program for client. |  | Complete Program |  |  |  |  |  |  |  |  | C |
| 16 | Providing new project that fixes the text interface (parsing of the input data was not correct and did not include the right data) |  | Text interface fix and client response. |  |  |  |  |  |  |  |  |  |
| 17 | Project converted from a java project to exe standalone |  |  |  |  |  |  |  |  |  |  |  |
| 18 | Provide final iteration to client for permanent use. (Unless bug needs to be fixed) |  |  |  |  |  |  |  |  |  |  |  |
| 19 | Ponder possible updates to the program in the future |  |  |  |  |  |  |  |  |  |  | E |
| 20 | Create the Program video |  |  |  |  |  | 1 day |  |  |  |  |  |